# ________________________________

Project Name:  Centogene (LucyDB)

TEST STRATEGY

Revision History

| Date | Version | Author | Description |
| --- | --- | --- | --- |
| 23/06/2021 | V 2.5 | Wilson | QA Test Strategy for Centogene project |

Table of Contents

1. Scope	2

2. Test Approach	2

2.1 Roles and Responsibilities	2

3. Test Environment	3

3.1 Test Reporting	3

4. Testing Tools	3

5. Release Control	4

6. Risk Analysis	4

7. Review and Approvals	4

# 1. Scope

The Purpose of this document is to collect the test cases once completion of test cases development in order to test the application for Data validation Testing and UI Integration Testing and, also help Clients to understand the LucyDB Application and able to test those application.

Features to be Tested:

In-scope items - Functional Testing, Data validation Testing, Performance Testing

Features not to be Tested:

Out of scope items –Hardware, etc.,

# 2. Test Approach

The Process of the testing following like Data validation testing, Application Regression testing, Re-testing, Defect Reporting and Verification

## 2.1 Roles and Responsibilities

• Following are the user roles and responsibilities during test cases identification, review and execution:

  - Test analyst

    - Understanding the Software Requirements documents.

    - Responsible for developing test cases and test scripts.

    - He is also responsible for execution of the test cases as per schedule

    - Performing different types of testing i.e Functional Testing, Data validation testing, Re-Testing

    - Reporting the bugs by using Jira as well as Excel sheets.

  - Project manager

    - Reviewing and understanding the Software Requirements documents

  - Developer

    - Develop the application

    - Involving in reviewing the test scenarios and test cases.

# 3. Test Environment

- Systems and Location:

  - The testing is done in two environments

    - Development Environment

    - Test Environment

- Connectivity:

  - As per Centogene standard, anonymous access to the application service is not allowed.

  - To access the application user has to connect to the cento gene VPN with valid credentials, and to access the application user should be authorized and authenticated from Azure AD.

- Security, access restriction:

  - As per Centogene standard, anonymous access to digital service is not allowed. Lucy DB integrates with Azure AD using SAML protocol for user authentication.

  - Only Members of specific Azure AD groups can connect to LucyDB. Three different groups are created for each LucyDB environment respectively Prod, Test and Dev.

  - As a part of SAML claim rules, the group names are sent to LucyDB application to authorize access only for valid users.

- Test Data:

  - Test data is provided by Centogene ( i.e HMDB Compound xml , HMDB Experiment xml , SDF, MSP, CSV files )

## 3.1 Test Reporting

The Test reports are maintaining and Generating through excel sheets for test cases of Data validation testing and UI Integration Testing

# 4. Testing Tools

The Testing tools which we are using

• Defect reporting Tool -   Jira

• Performance Testing Tool -

# 5. Release Control

# 6. Risk Analysis

# 7. Review and Approvals

| Role | Name | Signature | Date |
| --- | --- | --- | --- |