# test plan

# _________________________________

Table of Contents

1.	Scope	2

2.	References	2

3.	Content	2

3.1	Roles and responsibilities	2

3.2	Test strategy	2

3.3	Test reporting	4

# Scope

The purpose of this document is to collect the Test plan and Test Cases that which i have been written to test the application for NGC Application and, also help Clients to understand the NGC Application and able to test those application.

Features to be Tested:

In-scope items – Functional / UI Testing

Features not to be Tested:

Out of scope items – Non-Functional Testing, Automation, etc.,

# References

The following documents are used to develop this document:

1.Scibase / DCM Fields Table Mapping sheet

# Content

## Roles and responsibilities

- Following are the user roles and responsibilities during test cases identification, review and execution:

  - Test analyst

    - Responsible for developing test cases and test scripts.

    - Responsible for execution of the test cases as per schedule

    - Performing different types of testing i.e Functional Testing , Re-Testing

    - Reporting the bugs by using Azure Devops Tool.

  - Project manager

    - Reviewing and understanding the Software Requirements documents

## Test strategy

- The objectives of the testing are as below, based on which Test strategy is planned:

- UI Integration testing:

  - The new APIs needs to be integrated with front end code so that even if the back end code is changed, the application should work the same way it used to be working with the original back end functionality, and user should not face any functionality issue using application through UI interface.

- The system is verified that it meets specified requirements.

- This testing will determine if the results generated are accurate and that system performs according to specifications.

- Testing will not be done in a production environment.

- Testing is done as below:

- Dev Environment testing is done first

  - API Testing is done once APIs development

  - UI Integration testing is done once UI integration is done

- Test Environment testing is done second

• Smoke Testing:

  - Smoke testing is a process that determines whether the deployed software build is stable or not and also confirmation for QA team to proceed with further software testing activities.

  - When ever initial build deployed at test environment then testers will performs smoke test. In This test we validate major functionalities in application with valid data to confirm build is stable for through testing or not.

  - The main aim of smoke testing is to detect early major issues.

• Re-testing:

  - Retesting is a process to check specific test cases that are found with bugs in the final execution.

  - It is performed on modified build to check defects are resolved or not. In this test we use failed test cases to perform execution on modified build. Where as generally, testers find the bugs while testing the software application and assign it to the developers to fix it. Then the developers fix the bugs and assign it back to the testers for verification.

• UAT testing:

  - UAT testing is done once UAT server id deployed and configured

- The Test cases execution excel files will be attached to appropriate Azure devops as well as will be shared as documentation deliverable

- Any test failure is considered as issue/bug and is reported in Azure devops as bug. The issue is fixed and retested and accordingly is marked in test excel sheet as well as in Azure.

- Test cases format is explained as below:

Test case format :

Each Test Case is structured according the following format:

  - Test case ID:

    - It is the number which univocally identifies the test case; the code shall have the following format: TEST_###, where ### is the unique test code number.

  - Test Scenario:

    - A Test scenario is defined as any functionality that can be tested. The purpose of scenario testing is to test end to end scenarios for a specific complex problem of the software and Scenarios help in an easier way to test and evaluate end to end complicated problems.

  - Pre-requisite:

    - It contains eventual conditions, which have to be fulfilled before starting the test.

  - Test Steps:

    - A description of the steps to be followed to execute the test. Each step is numbered and associated to a dedicate acceptance criteria.

  - Test Data:

    - Test Data is the inputs given to a software program during test execution. It represents data that affects or affected by software execution while testing.

  - Expected Result:

    - Lists the conditions to be satisfied to make the test passed.

  - Actual Result:

    - This section the performer has to write what happens during the test, it can be added also the reference to the produced attachments

  - Test Results:

    - It defines the final result of the test that can be PASSED or FAILED.

  - Remarks/Notes:

    - Observations and comments of the performer, Verifier or witness can be added in this section

## Test reporting

The Test reports are maintaining and generating through Excel sheets for Test Cases of UI Integration Testing.